ISB [Aug 09] 02

Business case for:   Business Data Standard(s) for Timetable Data Business Service

Document Change History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 19/7/09 | Terry Knowles | Outline |
| 1.1 | 4/8/09 | Tim Wood | First draft for review by TSS |
| 1.2 | 5/8/09 | Tim Wood | Working draft |
| 1.3 | 5/8/09 | Tim Wood | Working draft |
| 1.4 | 5/8/09 | Tim Wood | Reviewed by John Callery & Steve Palmer |
| 1.5 | 6/8/09 | Tim Wood | For review by TSS |
| 1.6 | 11/8/09 | Terry Knowles | Revised following internal review |
| 1.7 | 18/8/09 | Tim Wood | Revised following internal review |
| 1.8 | 19/8/09 | Tim Wood | Incorporating review comments |

1	Introduction	3

2	Originating Business Drivers	3

3	Business justification	4

4	“Do nothing” implications	4

5	Architecture Scope	5

5.1	Business Processes	5

5.2	The data model	8

5.3	The data framework including existing standards	11

6	Stakeholder engagement	14

7	Costs and resources	14

8	Risks	15

9	Work plan and timeline	15

# Introduction

This Business Case sets out a justification for the development of one or more Business Data Standards. Although the need for the standard has arisen as described in Section Error: Reference source not found, the standard developed will, so far as is possible within the time available to meet the immediate needs, aim to take into account and satisfy the needs of all potentially relevant ESCS stakeholders. The information needed to meet the business needs has been developed from a consideration of the relevant business processes and analysis of the data items needed to support the processes.

It does not and must not define data in the context of any specific system design. It is essential at this stage to identify business information needs independent of any system design and to identify the information that is essential to the process regardless of any supporting ICT system.  Message flows and choreographies will be considered when technical standards (e.g. XML) are defined that conform to the developed Business data Standards.

The standard will also include an Assembly specification of how to construct a set of data from the individual Business Data Standards to meet the business needs identified below.

This business case is concerned with identifying requirements for standards, and is not a standard itself.

# Originating Business Drivers

The DCSF’s 14 – 19 Reform Programme presents a new operating model for education where the focus is on the learner and not the institution. With new qualifications such as the 14-19 Diplomas learning will be delivered by a range of learning providers in a range of locations. It is critical for delivery success that these learning providers can exchange information on learners and that learners can access resources relevant to them wherever they are.

The delivery of Diplomas commenced in September 2008 with 144 consortia of Schools, Colleges, Further Education and Higher Education (Learning Providers) offering 20,000 places on five lines of learning.

- From September 2009, Diplomas will be available in 10 subjects.

- From September 2010, a further four will be added, and an additional three in September 2011.

- By 2013 there should be access to the full national entitlement meaning a place in education for every learner aged 14-19 across England.

The need for interoperability between information systems to support the institutions, learning providers and learners is paramount.

Each learner will have a Home Centre which has responsibility for monitoring attendance, pastoral care, some of the qualification entries and monitoring of progress. They need to have the information readily available to fulfil their duty of care.

Timetabling is the activity of scheduling groups of learners, virtual and physical classrooms, equipment, teachers/lecturers and other resources to provide the learning delivery necessary to achieve the stated aims of learners and providers within given time periods (typically an academic year or term).

In schools, timetabling may be carried out by the school or by a specialist timetabling service provider, and may make use of the school MIS or a specialist timetabling application.  Many schools have bespoke systems for this purpose.

To support Diplomas and other 14-19 learning arrangements, learning consortia may need to coordinate timetables to ensure that a learner can achieve their learning objectives with no clashes between learning delivery partners (e.g. the learner not being expected to be in two different places at the same time).

Hence there is a need to transfer timetable and related information (enrolled learners, staff, curriculum, rooms and other resources and calendar information) between stakeholders and between application systems.

# Business justification

There are both financial and policy drivers for this business data standard:

- The standard will support the 14-19 Policy requirements for a shared timetable within consortia capable of supporting timetable applications for 14-19 scheduling

- The existence of the standard will facilitate the coordination of timetable creations across learning consortia, avoiding the current manual work-arounds

- The existence of the standard will enhance the ability of specialist systems to interact with MISs, facilitating the growth of the market to provide better and cheaper application support once the standard has been adopted

- Coordinated cross-organisation timetables will increase the likelihood that learners can follow the Diploma course of their choice

- The timetable data standard is needed in order to create the attendance standard

- The market for timetable applications will be less fragmented, such that learning providers will have increased choice of products at more competitive prices

# “Do nothing” implications

If the standard is not developed and used:

- Manual work-arounds will continue to be the only way to create workable timetables for diplomas and apprenticeships. As numbers of learners and Diploma courses grow, the burdens will increase exponentially

- The market for timetable applications will remain fragmented, such that learning providers will have restricted choice of products at less competitive prices

- It may become infeasible to deliver the full 14-19 policy agenda to all applicants

# Architecture Scope

## Business Processes

| Process step 2.1 Establish constraints on local timetabling |  |  |  |
| --- | --- | --- | --- |
| Description In order to accommodate provision across different learning providers, it is necessary to agree time related constraints when 14-19 and other earning can take place at each learning provider within a consortium (if a Learning Provider cannot provide 14-19 learning in the consortium’s timeslots, then it cannot be a member of the consortium). Other constraints that are needed at this stage include the Learning Opportunities (Diplomas, courses etc) that can take pace in each timeslot, the day of week and a common calendar that contains parameters such as training days, the start and end of terms and half terms, etc (timetable cycles). Each Learning Provider must therefore provide this information to the Consortium |  |  |  |
| Roles Consortium |  |  |  |
| Data needed The data needed to support each of the process steps described above are summarised in the table below. Where code lists and/or agreed definitions are needed, these are indicated by ‘*’ in the comments field. |  |  |  |
| Data needed | Why needed | Comments |  |
| Learning Provider * | To identify the establishment | A unique identification code needed |  |
| End Date |  | end of learning cycle (e.g. term) |  |
| Start Date |  | start of learning cycle (eg term) |  |
| Day Of Week * |  | to which this constarint applies |  |
| Resource Capacity |  |  |  |
| Resource Capacity Description |  | text description of capacity measure |  |
| Start Time | start of each timeslot | Common definition of start time |  |
| End Time | end of timeslot | Common definition of end time |  |
| Learning Opportunity Options * |  | list of LoLs to which constraints apply. It may be that within a consortium different slots are reserved for different LoLs. |  |
| Learning Opportunity Name * |  |  |  |
| Learning Opportunity Start Date | part of identifier for LO presentation |  |  |
| Learning Opportunity Type * | Whether the learning opportunity is delivered in a physical environment, virtual or other means of delivery |  |  |
| Learning Opportunity Identifier * |  | 1 or more. Identifies the Los affected by this constraint |  |

| Step 2.2 Local scheduling (black box) |  |  |  |
| --- | --- | --- | --- |
| Description The local schedule does not take account of learners (demand) and is entirely concerned with provision. The construction of a timetable for a Learning Provider is viewed as a “black box” – i.e. the means by which this is accomplished is not examined because it happens entirely locally. However, it is important to understand the data that needs to be passed into the “black box” and the data that passes out. |  |  |  |
| Roles Learning Provider |  |  |  |
| Data needed The data needed to support each of the process steps described above are summarised in the table below. Where code lists and/or agreed definitions are needed, these are indicated by ‘*’ in the comments field. |  |  |  |
| Data needed | Why needed | Comments |  |
| Learning Provider * | To identify the establishment | A unique identification code needed |  |
| End Date |  | end of learning cycle (e.g. term) |  |
| Start Date |  | start of learning cycle (eg term) |  |
| Day Of Week * |  | to which this constarint applies |  |
| Resource Capacity |  |  |  |
| Resource Capacity Description |  |  |  |
| Start Time | start of each timeslot | Common definition of start time |  |
| End Time | end of timeslot | Common definition of end time |  |
| Learning Opportunity Options * |  | list of Learning Opportunities to which constraints apply. It may be that within a Consortium different slots are reserved for different LOs. |  |
| Learning Opportunity Content * |  |  |  |
| Learning Opportunity Name * |  |  |  |
| Learning Opportunity Start Date | part of identifier for LO presentation |  |  |
| Learning Opportunity Type * | Whether the learning opportunity is delivered in a physical environment, virtual or other means of delivery |  |  |
| Learning Opportunity Identifier * |  |  |  |
| Timetable event resources: |  |  |  |
| Timetable Event Resource Identifier |  |  |  |
| Timetable Event Resource type * | Staff, equipment, locations |  |  |
| Timetable Event Resource sub-type * | Types of staff, equipment, locations |  |  |
| Timetable Event Learning Event Type * |  |  |  |
| Timetable Cycle Structure |  | see step 2.1 |  |

| Step 2.3 Build local timetable views |  |  |  |
| --- | --- | --- | --- |
| Description Following local scheduling the consortium should now be able to take account of learner demand to create individual learning timetables. This data contains all dimensions concerning subjects, lessons, staff, rooms, equipment, time, date day, learner and other information needed to schedule at an individual level. It is used to create timetables for individual learners, resources (rooms, equipment), staff and other needs. |  |  |  |
| Roles Consortium Manager |  |  |  |
| Data needed The data needed to support each of the process steps described above are summarised in the table below. Where code lists and/or agreed definitions are needed, these are indicated by ‘*’ in the comments field. |  |  |  |
| Data needed | Why needed | Comments |  |
| Learning Provider * | identify organisation |  |  |
| Day Of Week * |  |  |  |
| Resource Capacity | A measure of capacity taking into account room, facilities, staffing etc. Likely to vary between consortia |  |  |
| Resource Capacity Description | Text description of capacity measure |  |  |
| Start Time | start of each timeslot | Common definition of start time |  |
| End Time | end of timeslot | Common definition of end time |  |
| Learning Opportunity Identifier * |  |  |  |
| Person Identification |  |  |  |
| Person Role * | Type of staff (assistant, teacher, lecturer, employer…) |  |  |
| Location | locations of timetable framework |  |  |
| Learning Opportunity Type * | Whether the learning opportunity is delivered in a physical environment, virtual or other means of delivery |  |  |
| Learning Provider * |  |  |  |
| Learning Opportunity Content * | Subject matter | Classification? |  |
| Learning Opportunity Name * |  |  |  |
| Learning Opportunity Start Date | part of identifier for LO presentation |  |  |
| Learning Opportunity Options * |  |  |  |
| Learner Identifier | To identify the learner - may be introduced later for optimisation | assumes that the learner identifier is unique across consortia /CABs |  |
| Timetable event resources: |  |  |  |
| Timetable Event Resource Identifier |  |  |  |
| Timetable Event Resource type * |  |  |  |
| Timetable Event Resource sub-type * |  |  |  |
| Timetable Event Learning Event Type * |  |  |  |
| Timetable Cycle Structure |  |  |  |

## The data model

The proposed standard(s) will conform to the following entities and relationships of the ESCS Data Model.   Entities within the grey box are those believed to be the primary entity(s) for the Business Case in question.  Entities outside of the grey box are those entities that are required to provide the information required to satisfy the Business Case and may have been covered by another Business Case/ Data Standard.

Stakeholder Relationship and associated entities holds the Consortium structure and members. The model also includes ‘rule tables’ to prevent invalid relationships e.g. role type of department being a type person, relationship rules preventing a family being a child of a person, etc.

The data needed for each stage are summarised in the next section of this document.

## The data framework including existing standards

| Data item | Entity (BDA V2.06) | Existing code lists | Data standard | Notes |
| --- | --- | --- | --- | --- |
| Consortium Identifier * | Stakeholder Role |  | Provider - hierarchy |  |
| Consortium Terms Start Date | Stakeholder Schedule Period |  |  |  |
| Consortium Term End Date | Stakeholder Schedule Period |  |  |  |
| Day Of Week * | Stakeholder Schedule Period |  | Event (and subtypes) |  |
| Diploma Identification * | Qualification |  | Course hierarchy inc awards | includes awards |
| End Date | Period |  | Event (and subtypes) |  |
| End Time | Period |  | Event (and subtypes) |  |
| Timetable Event Resource Identifier | Stakeholder Schedule Period |  | Timetable |  |
| Learner | Stakeholder Role |  | Learner record |  |
| Learner Identifier | Stakeholder Role |  | Learner record |  |
| Learning Event | Learning Event |  | Event (and subtypes) | or timetable? |
| Learning Event Identification | Learning Event |  | Event (and subtypes) | or timetable? |
| Learning Group | TBD |  | Timetable |  |
| Learning Provider * | Stakeholder Role | UKRLP, Ofsted | Provider - hierarchy |  |
| Learning Provider Identification * | Stakeholder Role |  | Provider - hierarchy |  |
| Learning Opportunity Type * | Learning Event |  | Course hierarchy inc awards | (work experience, course etc) |
| Learning Opportunity Identifier * | Learning Opportunity |  | Course hierarchy inc awards |  |
| Learning Opportunity Name * | Learning Opportunity |  | Course hierarchy inc awards |  |
| Learning Opportunity Content * | Learning Opportunity |  | Course hierarchy inc awards |  |
| Learning Opportunity Options * | Learning Opportunity |  | Course hierarchy inc awards |  |
| Location | Stakeholder Premises Unit |  | Location |  |
| Mode of Study * | Learning Opportunity |  | Learning record | (Full Time, Part Time etc.) |
| Resource Capacity | Stakeholder Schedule |  | Timetable |  |
| staff Identity | Stakeholder Role Relationship |  | Person e.g. teacher |  |
| Start Date | Stakeholder Schedule Period |  | Event (and subtypes) |  |
| Start Time | Learning Event/Event/Stakeholder Schedule Period |  | Event (and subtypes) |  |
| Term | Stakeholder Period |  | Event (and subtypes) | or timetable? |
| Timetable Event | Stakeholder Schedule Period |  | Event (and subtypes) | or timetable? |
| Training Day | Stakeholder Period |  | Timetable | or event? |
| Timetable Event Resource type * |  |  |  | person, location, equipment |
| Timetable Event Resource sub-type * |  |  |  | depends on resource type: * tutor, assistant, lecturer etc * room, lab, playing field, virtual, etc * projector, whiteboard, etc |
| Timetable Event Learning Event Type * |  |  |  |  |
| Timetable Cycle Structure |  |  |  |  |

- .

# Stakeholder engagement

| Role | Candidates | Organisation |
| --- | --- | --- |
| Subject matter experts | Alison Prior Alan Howe Andrew Harland Andrew Thompson Barry Eaton Claire Bushell Jana Mazuchova John Callery John Taylor Mathew Dean Neil Pratt Steve Palmer Theo Ege Tony Braithwaite David Grant Graham Mort John Perks Ann Hughes | East Surrey College Oaklands College (Herts) Examination Officers Association Joint Council for Qualifications MIAP LSC Filton College (Bristol) Hastings College (Kent) DCSF (SAU) Joint Council for Qualifications Association of Colleges Bournville College (Birmingham) DCSF (SAU) Qualifications and Curriculum Development Agency Strode College (Somerset) Norton Radstock College (Bath) Strodes College (Surrey) Association of Colleges Becta |
| Stakeholders for business review | Members of the Data Special Interest Group |  |
| Standards developers | Steve Palmer David Foster Tim Wood Terry Knowles | DCSF Strategy and Architecture Unit DCSF Strategy and Architecture Unit TSS TSS |
| Standards development peer review | Steve Palmer David Foster Tim Wood Terry Knowles | DCSF Strategy and Architecture Unit DCSF Strategy and Architecture Unit TSS TSS |
| Adoption review | Members of SIFA, other system vendors | SIFA Other vendor group, representation to be agreed |
| Internal ESCS IT departments | To be agreed | To be agreed |
| Any other stakeholder |  |  |

# Costs and resources

The development of this standard will be resourced from the ISB Technical Support Service and the DCSF Strategy and Architecture Unit.

It is estimated the development will take around 12 man days

# Risks

| Issue | Mitigation |
| --- | --- |
| Timetabling is a complex operation and timetabling across multiple organisations more complex. The full resolution of issues may not be possible within the timescale available | The standard developed will be scoped to cover areas for which solutions are available, recognising that the data model may be expanded and refined in future evolutions |

# Work plan and timeline

The table below summarises key milestones for the development of business standards to meet this business case.

| Milestone | Planned Date |
| --- | --- |
| Draft Business Case Produced | 10/08/09 |
| Business Case Approved | 25/08/09 |
| Draft Data Standard Produced | Early September |
| Approved Data Standard | End November |

Management Information Systems used by schools, including

Enterprise Architecture for the Education, Skills and Children’s Services ‘System’  Business Data Architecture – Version 2.03